Trip Smart

Agile Product Backlog — Epics, User Stories, Tasks & Story Point Estimates

Prepared for import into Jira or Trello to manage the remainder of the project.

# How to use this document

This backlog mirrors standard Agile hierarchy so it maps directly onto either tool:

Jira: each Epic below becomes a Jira Epic; each Story becomes a Story issue linked to that Epic (set the “Epic Link” field); each bulleted task becomes a Sub-task under its Story; the number in brackets is the Story Points field (Fibonacci: 1, 2, 3, 5, 8, 13).

Trello: each Epic becomes a List (or a Board if you prefer one board per Epic); each Story becomes a Card, with its Story Points added as a number in the card title or via the Scrum for Trello / Agile power-up; each bulleted task becomes a checklist item on that card.

Status shown [Done] / [In Progress] / [To Do] reflects real project state at the time this backlog was written and should be used as the starting column/swimlane for each card or issue, not re-estimated from scratch.

# Backlog Summary

| Epic | Stories | Total Pts | Done | In Progress | To Do |
| --- | --- | --- | --- | --- | --- |
| E1: Weather Prediction Engine (GRU Model) | 5 | 31 | 4 | 1 | 0 |
| E2: Backend API & Infrastructure | 5 | 26 | 4 | 1 | 0 |
| E3: Authentication & Accounts | 6 | 27 | 6 | 0 | 0 |
| E4: Mobile App — Forecast (Home) Tab | 4 | 23 | 4 | 0 | 0 |
| E5: Mobile App — Local Guide (Culture) | 4 | 26 | 4 | 0 | 0 |
| E6: Mobile App — Route Intelligence | 3 | 18 | 3 | 0 | 0 |
| E7: Mobile App — Ground Reports | 5 | 25 | 5 | 0 | 0 |
| E8: Profile & Travel Notebook | 3 | 13 | 3 | 0 | 0 |
| E9: UI / Design System | 3 | 10 | 3 | 0 | 0 |
| E10: Testing & QA | 3 | 21 | 0 | 1 | 2 |
| E11: Data & Content | 3 | 18 | 2 | 0 | 1 |
| E12: Documentation & Reporting | 3 | 21 | 2 | 0 | 1 |
| TOTAL | 47 | 259 | 40 | 3 | 4 |

Total scope: 259 story points across 12 epics and 47 stories. Completed to date: 204 points (79%). Remaining: 55 points.

# Suggested Sprint Grouping (2-week sprints)

A practical grouping of the remaining (In Progress / To Do) work into sprints, so the board isn't just one undifferentiated backlog column.

| Sprint | Focus | Stories |
| --- | --- | --- |
| Sprint A | Finish model validation + deployment hardening | E1-S5, E2-S5 |
| Sprint B | Testing depth | E10-S1, E10-S3 |
| Sprint C | Content ops + user validation | E11-S3, E10-S2 |
| Sprint D | Final write-up | E12-S3 |

# Epic & Story Detail

## E1: Weather Prediction Engine (GRU Model)

Build and validate the machine-learning core that predicts temperature, rainfall and humidity for 25 districts.

E1-S1 (5 pts)  [Done]

As the system, I need 168 hours of engineered weather features per district so the model has a consistent input contract.

Fetch historical + live observations from Open-Meteo per district

Engineer Hour_sin/cos, Month_sin/cos, Temp_Change_3h, DaylightScore

Fit and persist the MinMax scaler (scaler.pkl)

E1-S2 (8 pts)  [Done]

As a tourist, I want a 24-hour weather forecast for my destination so I can judge if it's a good day to visit.

Design 2-layer stacked GRU (128→64 units) + Dropout + Dense(72) head

Reshape output to (24 hours × 3 targets)

Train on chronologically split data (no shuffling)

Checkpoint and save best_checkpoint.keras

E1-S3 (5 pts)  [Done]

As the developer, I need honest per-district accuracy numbers so the model can be trusted before shipping.

Build chronological 70/30 backtest script (train correction, test on holdout)

Apply rain zero-floor fix for zero-inflated rainfall

Fit per-district temperature/humidity bias correction (keep only if it beats raw)

Publish backtest_all_summary.csv / backtest_all_results.json

E1-S4 (5 pts)  [Done]

As a tourist, I want a 7-day outlook so I can plan a multi-day trip, not just tomorrow.

Autoregressive rollout: feed the model's own predictions back in as new context

Fill non-predicted channels (cloud/wind/daylight) from the past week's diurnal pattern

Label each day with a confidence tier (high/medium/low) that decays with distance

E1-S5 (8 pts)  [In Progress]

As the developer, I want to know if a different architecture beats the shipped GRU before committing to it long-term.

Build GRU encoder–decoder (seq2seq) candidate

Build bidirectional-LSTM candidate

Build attention-based GRU seq2seq candidate

Build LightGBM multi-output candidate (tabular baseline)

Build leaderboard.py to compare R²/MAE/RMSE across all candidates

Re-run backtest discipline once real multi-year data is available

## E2: Backend API & Infrastructure

Stand up the FastAPI service, database and deployment pipeline everything else depends on.

E2-S1 (3 pts)  [Done]

As the developer, I need a layered backend skeleton so routers, services and repositories stay cleanly separated.

Scaffold FastAPI app (routers → services → repositories)

Central Settings/config via pydantic-settings + .env

E2-S2 (5 pts)  [Done]

As the system, I need persistent relational storage so forecasts, accounts and reports survive a restart.

Model districts/weather_observations/forecast_runs/auth/reports/notes in SQLAlchemy

Auto-create tables + ALTER TABLE IF NOT EXISTS migrations on startup

Diagnose and fix IPv6-only direct connection → switch to Supabase session pooler

E2-S3 (8 pts)  [Done]

As a tourist, I want forecast/weekly/current-conditions endpoints so the app has real data to show.

GET /forecast/{district} (24h + advisories)

GET /forecast/weekly/{district} (7-day autoregressive outlook)

GET /forecast/current/{district} (live Open-Meteo snapshot)

GET /forecast/history/{district}

E2-S4 (5 pts)  [Done]

As a user, I don't want the Predict button to break just because the weather API is rate-limited.

Retry/backoff on Open-Meteo 429/5xx (honour Retry-After)

Share a 15-minute raw-observation-window cache across endpoints

Fall back to the last cached forecast (marked stale) if upstream is still down

E2-S5 (5 pts)  [In Progress]

As the developer, I need the backend running publicly so the app can be demoed without my own machine on.

Write Dockerfile (non-root user, port 7860) for Hugging Face Spaces

Write .dockerignore (never bake in .env)

Fix requirements.txt UTF-16 encoding corruption

Document required Secrets in README

Verify boot behaviour via simulated env-var-only startup

Remaining: run an actual Docker build/run locally before final submission

## E3: Authentication & Accounts

Give every tourist a real, secure account, gating the actions that need one.

E3-S1 (8 pts)  [Done]

As a new user, I want to sign up with my name, email and country and verify my email so my account is real.

Signup form (full name, username, email, country dropdown)

Generate + email a one-time OTP code

Verify OTP, create account on success, expire/limit wrong attempts

E3-S2 (5 pts)  [Done]

As a returning user, I want to log in, and reset my password by email if I forget it.

Login with username/email + password

Forgot-password: OTP to registered email → set new password

E3-S3 (3 pts)  [Done]

As a logged-in user, I want to change my password from my Profile, with an OTP for safety.

Change-password form inside Profile

Require a fresh OTP sent to the account's own email before allowing the change

E3-S4 (5 pts)  [Done]

As the system, I need passwords and sessions handled safely.

PBKDF2-SHA256 password hashing (260k iterations, per-user salt)

Opaque bearer session tokens in an auth_tokens table (revocable, not JWT)

E3-S5 (3 pts)  [Done]

As the app, I want predicting, comparing and posting reports to require login, prompting anonymous users instead of failing silently.

Auth-gate helper used by Predict, Compare and Post-report actions

Friendly "please log in" prompt instead of a raw 401

E3-S6 (3 pts)  [Done]

As a user, I want my OTP emails to actually arrive.

Configure real SMTP (Gmail App Password)

Switch smtplib → async aiosmtplib so email sending never blocks the event loop

## E4: Mobile App — Forecast (Home) Tab

The first screen a tourist sees: current conditions, today's hourly breakdown, and the map.

E4-S1 (5 pts)  [Done]

As a user, I want to see live conditions for my selected district at a glance.

Hero readout: temperature, feels-like, wind/humidity/visibility metrics

E4-S2 (5 pts)  [Done]

As a user, I want the hero photo to actually look like the district I picked.

Build districtHero map (one real landmark photo per district, Wikimedia-sourced)

Swap the hero photo automatically when the district changes

E4-S3 (5 pts)  [Done]

As a user, I want an hour-by-hour breakdown and an easy-to-reach Predict button.

"Today by the clock" hourly card, moved above the fold

Location picker moved up; Predict button pinned above the tab bar

Removed the redundant "Best window today" card

E4-S4 (8 pts)  [Done]

As a user, I want to pick my district on a real map instead of a schematic one.

Integrate Leaflet.js + OpenStreetMap tiles + Nominatim search

Resolve map clicks/search results to a district

Lock pan/zoom to Sri Lanka only (maxBounds/minZoom)

## E5: Mobile App — Local Guide (Culture)

Laws, etiquette, safety advisories and local specialties, filtered by district.

E5-S1 (8 pts)  [Done]

As a tourist, I want to see every law/advisory that applies to my district, colour-coded by how serious it is.

Severity-coloured banner/row components (danger/warn/primary)

"Read rules" popup with penalty + applicability detail

District + "All Sri Lanka" filter dropdown

E5-S2 (5 pts)  [Done]

As a tourist, I want to know what a district is actually famous for.

Load the 202-item famous-things dataset (food/drink/craft/gem/produce)

"Famous in X" section on the Culture tab

E5-S3 (8 pts)  [Done]

As a traveller moving around the country, I want a nudge when I enter a new district, without being spammed.

GPS-based district-entry detection

Entry notification, then one law/specialty fact every 30 minutes

Re-trigger correctly when crossing into a different district

E5-S4 (5 pts)  [Done]

As a user, I want this tab to look as polished as the rest of the app.

PageHero banner (icon badge + landmark photo)

Rebuilt law-list rows to a neutral white-card + coloured-icon style

Closing "Travel smart" CTA banner

## E6:

Compare two destinations and plan ahead across a week.

E6-S1 (8 pts)  [Done]

As a tourist deciding between two places, I want to compare them either right now or over the next 24 hours.

"Current conditions" mode (live Open-Meteo)

"Next 24h forecast" mode (same GRU pipeline as the Forecast tab)

Side-by-side comparison table + destination grading

E6-S2 (5 pts)  [Done]

As a tourist planning further ahead, I want an honestly-labelled 7-day outlook rather than a static climatology guess.

Wire the autoregressive weekly-outlook endpoint into the Router tab

Collapse behind an "Analyse the week" CTA to match the target design

E6-S3 (5 pts)  [Done]

As a user, I want the compare screen to look and feel as polished as the rest of the app.

Destination pickers with pin icons + "VS" badge

Two-line mode cards (icon + caption), selected/unselected states

4-icon value-proposition footer grid

## E7: Mobile App — Ground Reports

Crowdsourced, time-boxed, real-time conditions from travellers already there.

E7-S1 (8 pts)  [Done]

As a traveller, I want to post and browse live ground conditions for a district.

Post form (district, exact location, headline, detail)

Feed with district filter + text search (debounced)

Reports auto-expire after 24 hours

E7-S2 (3 pts)  [Done]

As a user, I want to delete a report I posted myself.

Delete button visible only on the poster's own reports

Optimistic UI removal with rollback on failure

E7-S3 (3 pts)  [Done]

As a reader, I want to see who posted a report, with their photo.

Show the reporting user's Cloudinary profile picture on each card

E7-S4 (8 pts)  [Done]

As a traveller, I want to be notified about ground reports for the district I'm actually in — and only that one.

District-scoped push notification when new reports appear

Re-scope automatically when GPS shows the user has moved districts

Notification-history / bell button showing what has fired

E7-S5 (3 pts)  [Done]

As a user, I want a clear, on-brand empty state when there's nothing to show yet.

Signpost illustration (built from styled views, no image asset)

"Post a report" call-to-action

## E8: Profile & Travel Notebook

Everything about the logged-in user: their account, their photo, their private notes.

E8-S1 (3 pts)  [Done]

As a user, I want the Profile tab to only show login/signup or my account — nothing else.

Strip Profile down to auth (logged out) vs account info (logged in)

E8-S2 (5 pts)  [Done]

As a user, I want to upload a profile picture.

Unsigned direct-to-Cloudinary upload from the client

Server validates the returned URL before storing it

E8-S3 (5 pts)  [Done]

As a user, I want a private place to remember what I saw at each place I visited.

Travel notebook: place + free-text note, tied to the user's account

Add/view/delete notebook entries

## E9: UI / Design System

The shared components that keep every tab visually consistent.

E9-S1 (5 pts)  [Done]

As a developer, I want one reusable hero-banner component instead of rebuilding it per screen.

PageHero: icon badge, photo fade-in, title/subtitle, optional topRight slot

E9-S2 (3 pts)  [Done]

As a developer, I want shared filter/section-header/banner components so styling changes happen in one place.

FilterRow (district picker trigger)

SectionHeader with icon + coloured action link

Banner with circular icon badge + decorative watermark icon

E9-S3 (2 pts)  [Done]

As a user, I want the bottom tab labels to actually fit on screen.

Rename tabs to Local Guide / Route Intelligence / Ground Reports

Tune tab label size/spacing so nothing truncates

## E10: Testing & QA

Confidence that the app actually works, beyond "it ran once on my machine."

E10-S1 (8 pts)  [In Progress]

As the developer, I want automated coverage of the flows most likely to break silently.

Playwright E2E: signup/login/OTP, ground-report delete, notification history

Fake-geolocation tests for district-entry notifications

E10-S2 (5 pts)  [To Do]

As the project, I want real users to try the finished app, not just me.

Recruit a handful of tourists/tour guides (extends the Contextual Report survey pool)

Structured feedback form on usability and trust in the forecast

E10-S3 (8 pts)  [To Do]

As the developer, I want a proper unit/integration test suite, not just manual + E2E checks.

Backend unit tests (forecast pipeline, auth, repositories)

CI wiring so tests run on every push

## E11: Data & Content

The datasets the whole app is built on top of.

E11-S1 (5 pts)  [Done]

As the system, I need every district's laws and advisories captured somewhere.

Seed the 25-district law/safety dataset with severity + category

E11-S2 (5 pts)  [Done]

As the system, I need each district's famous food/craft/gem/produce captured somewhere.

Seed the 202-item specialties dataset

E11-S3 (8 pts)  [To Do]

As a content owner, I want to update laws/specialties without a code change and redeploy.

Lightweight admin web view for CRUD on laws/specialties

Auth-gated to a maintainer role

## E12: Documentation & Reporting

The written deliverables the university requires alongside the working artefact.

E12-S1 (3 pts)  [Done]

Produce the CIS013-3 Contextual Report.

E12-S2 (5 pts)  [Done]

Produce the CIS017-3 interim Reflective Report.

E12-S3 (13 pts)  [To Do]

Produce the final thesis / project report.

Write up all chapters listed in the Reflective Report's planned Thesis Table of Contents

Incorporate final backtest + user-testing results

Proofread and format for submission